Phase 1: Authentication System (Completed)

Add JWT-based authentication with a beautiful login page, protected API routes, and role-aware session management. Implemented in previous steps.

Phase 2: Database Integration (MongoDB)

Replace the in-memory data store with a real MongoDB database using Mongoose.

Design Decisions

- Database: MongoDB (local or Atlas via connection string)

- ODM: mongoose for schema definition and validation

- Environment config: dotenv to load .env variables (MONGODB_URI)

- Seeding: A dedicated seed.js script to populate initial dummy data

Proposed Changes

Configuration

[NEW]

.env

Contains MONGODB_URI=mongodb://127.0.0.1:27017/ce-wms and JWT_SECRET.

[MODIFY]

package.json

Add mongoose and dotenv dependencies. Add "seed": "node seed.js" script.

Data Models

Create a new models/ directory in the project root to hold Mongoose schemas:

- models/Employee.js

- models/Task.js

- models/Lead.js

- models/Leave.js

- models/Activity.js

- models/Notification.js

Backend Changes

[MODIFY]

server.js

- Import dotenv and call config().

- Connect to MongoDB using mongoose.connect().

- Import all Mongoose models.

- Rewrite all API endpoints to perform async database operations (find, findById,

create, findByIdAndUpdate, findByIdAndDelete) instead of modifying the in-memory store arrays.

- Remove the in-memory store and related helper functions

sanitizeEmployee, etc. (Mongoose will handle this via schema selection).

- For the /api/data endpoint, respond with an aggregated object of all collections (useful for initial load).

Seeding

[NEW]

seed.js

A script to:

- Connect to MongoDB

- Clear existing collections

- Insert default Employees, Tasks, Leads, Leaves, Activities, and Notifications

- Disconnect and exit

Verification Plan

- Start local MongoDB.

- Run npm run seed to populate data.

- Start

server.js.

- Login to the application. Verify data loads from the DB.

- Create a new task. Restart

server.js. The task should persist.

CommentCtrl+Alt+M